PSWB01 — SELECTOR–APPLICANT SIMULATION

Complete Hackathon Master Plan

Internal Hackathon 2026–27 | Computer Engineering

STRICT MENTOR EDITION

Objective: Build a convincing, end-to-end prototype of an AI-assisted interview board-room simulator that can create/ask relevant questions, evaluate candidate responses, quantify question/answer relevance, adapt the interview, and generate an explainable assessment report.

Hackathon constraint: Design for approximately 1.5 days (~36 hours). The goal is a polished working prototype, not a production-grade hiring platform.

Source basis: The official PS asks for a real-life board-room experience progressing from ice-breaking to in-depth techno-managerial questions, with quantifiable scoring of expert question relevance, candidate-response relevance, and an overall subject-knowledge/suitability score. fileciteturn0file0L20-L34

# 1. Executive Summary

The team will build a web application tentatively named “BoardRoom AI”. A candidate enters a profile/resume, selects an advertised role and expertise area, and starts an interview. The system creates a structured interview that moves from ice-breaking questions to role-specific technical and managerial questions. Candidate answers are evaluated against the question and expected concepts using retrieval-augmented generation (RAG), semantic similarity, structured rubrics and an LLM. The application then produces an explainable interview report.

The central product promise:

PROFILE → ROLE → INTERVIEW PLAN → ADAPTIVE QUESTIONS → ANSWERS → EVALUATION → SCORECARD → REPORT

## What the judges should see

A clean board-room-style interview screen, not a generic chatbot.

A candidate profile/resume and target role loaded before the interview.

Questions that clearly match the candidate’s expertise and the advertised role.

Question difficulty increasing from ice-breaker → fundamentals → technical → scenario/managerial.

A candidate answer producing a structured score with evidence/explanation.

A follow-up question that changes based on the previous answer.

A final report showing question relevance, answer relevance, technical coverage, strengths, gaps and an overall interview score.

A visible audit trail showing what evidence/rubric was used for each score.

## Strict scope rule

Build deeply: One complete interview journey that works reliably.

Do not build broadly: Multiple complex modes, live video proctoring, emotion detection, custom model training, enterprise authentication, or production-scale scraping are out of scope for the 36-hour build.

# 2. Problem Statement → Product Requirements

The source problem explicitly requires the following capabilities:

| Source requirement | Our implementation |
| --- | --- |
| Board-room experience | Dedicated interview UI with interviewer/candidate context and interview stages. |
| Ice-breaking → in-depth questions | Question-stage engine with configurable progression. |
| Techno-managerial questions | Role/skill matrix + question bank + LLM/RAG generation. |
| Question relevance scoring | Score each generated/asked question against candidate expertise and target role. |
| Candidate response relevance | Evaluate semantic relevance, required concepts, completeness and correctness. |
| Quantifiable scores | 0–100 question relevance and answer evaluation, plus stage/overall score. |
| Overall subject knowledge / suitability assistance | Explainable aggregate assessment; explicitly presented as decision support/simulation, not an autonomous hiring decision. |

# 3. Product Vision and User Journey

## 3.1 Primary user journey

Recruiter/interviewer creates or selects an advertised role.

Candidate profile/resume is uploaded or entered.

System extracts skills, education, experience and relevant keywords.

System maps candidate skills to the role's competency matrix.

System creates an interview plan with stages and target competencies.

Interview begins with an ice-breaker.

System asks progressively deeper questions.

Candidate submits an answer as text for the MVP.

Evaluation engine scores relevance, technical coverage, correctness and completeness.

The next question is selected/generate based on gaps or previous performance.

After the final question, the system creates a structured report.

Interviewer can review question-level evidence and export/print the report.

## 3.2 Interview stages

| Stage | Purpose | Typical count | Example |
| --- | --- | --- | --- |
| Ice-breaker | Warm-up and profile confirmation | 1 | Tell us briefly about your background. |
| Fundamentals | Check core subject understanding | 2 | Explain REST vs SOAP. |
| Role-specific technical | Test target competencies | 3 | How would you design authentication for a Spring Boot API? |
| Deep-dive | Probe depth and reasoning | 2 | Why would you choose JWT here and what are its trade-offs? |
| Scenario / managerial | Problem solving and decision making | 1 | A production API is failing intermittently. How would you lead the investigation? |
| Closing | Candidate questions / wrap-up | 1 | Is there anything you would like to add? |

# 4. MVP — Features to Build

## 4.1 P0 — Mandatory

Role selection / role creation.

Candidate profile form and optional resume upload.

Skill extraction and candidate competency profile.

Role competency matrix.

Interview plan generation.

Question generation/selection by stage and competency.

Question relevance score.

Candidate answer submission.

Answer relevance score.

Technical correctness / concept coverage score.

Completeness score.

Explainable feedback: what was covered, what was missing, why the score was given.

Adaptive follow-up question.

Final scorecard.

Interview history/report page.

Persistent data storage.

## 4.2 P1 — Strong differentiators if time permits

Resume PDF parsing.

Voice answer input with speech-to-text.

Interviewer dashboard with candidate comparison views without ranking candidates automatically.

Question bank management.

Evidence snippets from the knowledge base used in evaluation.

Interview analytics: score by competency/stage.

PDF report export.

Admin review of generated questions.

## 4.3 P2 — Explicitly defer

Video interview and facial emotion detection.

Real-time voice emotion/stress detection.

Training a custom LLM or fine-tuning a model.

Production-grade ATS integrations.

Live scraping of arbitrary websites.

Multi-language speech/translation.

Automated hiring/rejection decisions.

Complex proctoring/anti-cheating.

Microservices architecture.

# 5. System Architecture

Recommended architecture: a modular monolith with separate frontend, backend API, AI/RAG service modules, and database. Do not split into microservices during a 36-hour hackathon.

┌──────────────────────────────┐
                         │          React UI             │
                         │ Candidate | Interview | Report│
                         └──────────────┬───────────────┘
                                        │ REST/JSON
                                        ▼
                         ┌──────────────────────────────┐
                         │        Backend API            │
                         │ Auth-lite | Roles | Sessions  │
                         │ Questions | Scores | Reports  │
                         └───────┬───────────┬──────────┘
                                 │           │
                       ┌─────────▼───┐   ┌──▼─────────────────┐
                       │ PostgreSQL/ │   │ AI / RAG Engine     │
                       │ MongoDB     │   │ Retrieval + LLM     │
                       └─────────────┘   │ Scoring + Generator │
                                         └───────┬─────────────┘
                                                 │
                                     ┌───────────▼────────────┐
                                     │ Knowledge Base / Vector │
                                     │ Store + Role Rubrics    │
                                     └─────────────────────────┘

## 5.1 Recommended technology stack

| Layer | Recommended | Reason |
| --- | --- | --- |
| Frontend | React + Vite + Tailwind CSS | Fast UI development and component reuse. |
| Charts | Recharts or Chart.js | Fast score/competency visualizations. |
| Backend | Node.js + Express.js | Team familiarity and rapid REST API development. |
| AI service | Python + FastAPI | Clean separation for NLP/RAG/scoring work. |
| LLM | API-based general LLM | Avoid training models; use structured prompts. |
| Embeddings | API embeddings or sentence-transformers | Semantic retrieval/relevance. |
| Vector DB | FAISS/Chroma for local MVP | Simple, fast and hackathon-friendly. |
| Database | MongoDB or PostgreSQL | Either is sufficient; choose one and freeze it. |
| Resume parsing | PyMuPDF/pdfplumber + rule/LLM extraction | Fast extraction for PDF resumes. |
| Speech (P1) | Browser recording + speech-to-text API | Optional enhancement after text flow works. |
| Deployment | One frontend host + one backend/AI host | Keep deployment simple. |
| Version control | GitHub | Branch-based parallel work and integration. |

Mentor recommendation: If the team already knows MERN, use React + Node/Express + MongoDB and keep the AI/RAG module in Python only if needed. Do not introduce Spring Boot merely because it is familiar if the team can move faster with Node.

# 6. RAG / Knowledge Architecture

RAG should not be treated as a buzzword. It has one concrete job: give the interview generator and evaluator grounding material about the role, skills, concepts and expected competencies.

## 6.1 Knowledge base contents

Role descriptions.

Competency matrices for selected roles.

Technical concept notes for the selected role.

Question bank with difficulty, competency, stage and expected concepts.

Evaluation rubrics.

Model/reference answers for a small curated set of questions.

Optional public documentation/educational material, only where licensing and access are appropriate.

## 6.2 Retrieval flow

Question Generation:
Role + Candidate Skills + Stage + Target Competency
        ↓
Embed query
        ↓
Retrieve top-k relevant concepts/questions/rubrics
        ↓
LLM generates ONE structured question
        ↓
Schema validation
        ↓
Question relevance check
        ↓
Return question

Answer Evaluation:
Question + Candidate Answer + Retrieved Rubric/Reference Concepts
        ↓
LLM structured evaluation
        ↓
Semantic similarity / concept coverage
        ↓
Weighted score + evidence + missing concepts

## 6.3 Do not make RAG unnecessarily complicated

Do not ingest hundreds of documents.

Do not build a sophisticated agentic system.

Do not use multi-agent architecture unless the basic pipeline is already stable.

Start with 20–50 high-quality knowledge chunks for one role.

Use metadata: role, competency, stage, difficulty, source.

Always return source/chunk IDs internally so evaluation can be audited.

# 7. Scoring and Evaluation Engine

The score must be explainable. Avoid a single opaque LLM-generated number.

## 7.1 Question relevance score

Question Relevance (0–100)
= 30% Role Alignment
+ 25% Candidate Expertise Alignment
+ 20% Target Competency Alignment
+ 15% Difficulty Appropriateness
+ 10% Specificity / Clarity

## 7.2 Candidate answer score

Answer Score (0–100)
= 30% Relevance to Question
+ 30% Technical Concept Coverage/Correctness
+ 20% Completeness
+ 10% Reasoning/Depth
+ 10% Clarity

## 7.3 Overall interview score

Overall
= 10% Ice-breaker / profile understanding
+ 20% Fundamentals
+ 35% Role-specific technical
+ 20% Deep-dive
+ 15% Scenario/managerial

Important: These weights are proposed engineering defaults, not values specified by the problem statement. The UI should show them as configurable evaluation criteria.

Avoid: Do not claim that the final score proves a person's actual job suitability. The system is an AI-assisted simulation and assessment aid.

# 8. Data Model

| Collection/Table | Important fields |
| --- | --- |
| users | id, name, email, role |
| candidates | id, name, resume_url, extracted_skills, experience, education |
| job_roles | id, title, description, competencies, difficulty |
| competencies | id, name, category, description, expected_level |
| questions | id, text, stage, competency, difficulty, expected_concepts, source |
| interviews | id, candidate_id, role_id, status, started_at, completed_at |
| interview_questions | id, interview_id, question_id/text, sequence, generated, relevance_score |
| answers | id, interview_question_id, answer_text, transcript, submitted_at |
| evaluations | id, answer_id, relevance, correctness, completeness, reasoning, clarity, total, feedback, missing_concepts |
| reports | id, interview_id, overall_score, competency_scores, strengths, gaps, recommendations |

# 9. Backend API Contract

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/roles | Create/select target role. |
| GET | /api/roles/:id | Fetch role and competencies. |
| POST | /api/candidates | Create candidate profile. |
| POST | /api/candidates/:id/resume | Upload/process resume. |
| POST | /api/interviews | Create interview session. |
| GET | /api/interviews/:id | Fetch current session state. |
| POST | /api/interviews/:id/start | Generate/start interview. |
| POST | /api/interviews/:id/answer | Submit answer and trigger evaluation. |
| POST | /api/interviews/:id/next-question | Get/generate next adaptive question. |
| GET | /api/interviews/:id/report | Get final report. |
| POST | /api/ai/generate-question | Internal AI endpoint. |
| POST | /api/ai/evaluate-answer | Internal evaluation endpoint. |
| POST | /api/rag/retrieve | Internal retrieval endpoint. |

## 9.1 Example answer response

{
  "questionId": "q_014",
  "evaluation": {
    "relevance": 88,
    "technicalCorrectness": 78,
    "completeness": 72,
    "reasoning": 80,
    "clarity": 86,
    "total": 79
  },
  "coveredConcepts": ["JWT", "access token", "expiry"],
  "missingConcepts": ["refresh token rotation", "revocation"],
  "feedback": "The answer explains the basic authentication flow correctly but does not address token revocation.",
  "nextQuestionStrategy": "probe_missing_concept"
}

# 10. Team of 4 — Strict Work Division

The team should NOT have four people independently building four disconnected projects. Every member owns a subsystem, but the contracts are fixed on Day 1.

| Member | Primary ownership | Secondary responsibility |
| --- | --- | --- |
| Member 1 — Frontend/Product | React UI, interview flow, report dashboard | UX, demo flow, API integration |
| Member 2 — Backend/Data | Node/Express API, DB, session state, integration | Deployment, validation, logging |
| Member 3 — RAG/LLM | Knowledge base, retrieval, question generation, prompts | Structured outputs, AI guardrails |
| Member 4 — Evaluation/AI + QA | Answer scoring, adaptive logic, evaluation rubric | Testing, metrics, demo dataset, final integration support |

## 10.1 Member 1 — Frontend/Product

Set up React/Vite/Tailwind project.

Build landing/role selection page.

Build candidate profile page.

Build interview room.

Build stage indicator: Ice-breaker → Fundamentals → Technical → Deep Dive → Scenario.

Build question card and answer input.

Build evaluation feedback card.

Build score visualization.

Build final report page.

Integrate APIs using a single api.ts/service layer.

Handle loading/error/empty states.

Keep a polished 3-click demo path.

Deliverable: A complete clickable UI using mocked JSON by the end of the first 5–6 hours; API integration only after screens exist.

## 10.2 Member 2 — Backend/Data

Create Express server and environment configuration.

Design database collections/tables.

Implement role/candidate/interview CRUD.

Implement interview session state machine.

Implement API contracts in Section 9.

Persist questions, answers and evaluations.

Create seed data for one role.

Connect frontend to backend.

Implement basic error handling and request logging.

Deploy backend and database if required.

Deliverable: A stable backend with seed data and APIs that frontend and AI team can call without changing the contract.

## 10.3 Member 3 — RAG/LLM

Choose one primary role for the demo.

Create role competency matrix.

Prepare 20–50 high-quality knowledge chunks.

Create embeddings and vector index.

Implement retrieval.

Create structured question-generation prompt.

Create question relevance prompt/evaluator.

Force JSON schema outputs.

Add fallback question bank if LLM/API fails.

Expose generate-question and retrieval functions to backend.

Deliverable: Given role + candidate profile + stage + competency, the service returns a validated question object with expected concepts and rubric metadata.

## 10.4 Member 4 — Evaluation/AI + QA

Design evaluation rubric.

Implement answer evaluation.

Implement semantic similarity/concept coverage where useful.

Generate structured feedback and missing-concept list.

Implement adaptive next-question strategy.

Build scoring aggregation.

Create 8–10 test answers: strong, partial, irrelevant, incorrect, verbose, incomplete.

Run evaluation consistency tests.

Test end-to-end interview flow.

Own final demo reliability and bug triage.

Deliverable: Given question + answer + rubric, return a stable evaluation JSON and next-question strategy.

# 11. Team Integration Contract

Freeze these contracts early. No member should casually change response formats after integration begins.

## 11.1 Git structure

main
 ├── frontend/
 ├── backend/
 ├── ai-service/
 ├── data/
 ├── docs/
 └── README.md

Branches:
feature/frontend
feature/backend
feature/rag
feature/evaluation

main must always remain runnable.

Commit small, meaningful changes.

Open PRs before merging major changes.

Every PR must include how to run/test the changed component.

No direct force-push to main.

Keep .env files out of Git.

## 11.2 Shared JSON schemas

Question:
{
  "id": "...",
  "text": "...",
  "stage": "technical",
  "competency": "backend",
  "difficulty": 3,
  "expectedConcepts": ["..."],
  "relevanceScore": 0-100
}

Evaluation:
{
  "relevance": 0-100,
  "technicalCorrectness": 0-100,
  "completeness": 0-100,
  "reasoning": 0-100,
  "clarity": 0-100,
  "total": 0-100,
  "coveredConcepts": [],
  "missingConcepts": [],
  "feedback": "...",
  "confidence": 0-1
}

# 12. 36-Hour Hackathon Execution Plan

| Time | Team objective | Mandatory output |
| --- | --- | --- |
| 0–1 hr | Scope lock | Role chosen, architecture frozen, responsibilities confirmed. |
| 1–3 hr | Parallel setup | Repo, branches, DB, React shell, AI service shell. |
| 3–6 hr | First vertical slice | Frontend with mock interview + backend seed + one AI question. |
| 6–10 hr | Core build | Question generation + DB persistence + interview flow. |
| 10–14 hr | Evaluation | Answer scoring + feedback + aggregation. |
| 14–18 hr | Adaptive flow | Next-question logic + missing-concept probing. |
| 18–22 hr | Dashboard | Final report + competency chart + interview summary. |
| 22–26 hr | Integration | End-to-end happy path from profile to report. |
| 26–29 hr | Reliability | Fallbacks, API failures, prompt failures, bad inputs. |
| 29–32 hr | Polish | UI polish, loading states, visual hierarchy, demo data. |
| 32–34 hr | Testing | Full rehearsal + bug fixes. |
| 34–35 hr | Presentation | Slides, architecture diagram, demo script. |
| 35–36 hr | Freeze | Final build, backup video/screenshots, no risky features. |

## 12.1 Non-negotiable milestone

By hour 14: You must already be able to run one complete interview question through the system. If not, stop adding features and integrate.

# 13. Prompt Engineering Plan

## 13.1 Question generator system prompt — conceptual structure

ROLE
You generate structured interview questions for an assessment simulator.

INPUTS
- Target role
- Candidate skills
- Interview stage
- Target competency
- Difficulty
- Retrieved knowledge/rubric

RULES
1. Ask exactly one question.
2. Match the target competency.
3. Do not ask for information absent from the provided context unless it is a normal
   interview reasoning question.
4. Make difficulty appropriate to the stage.
5. Avoid duplicate questions.
6. Return valid JSON only.

OUTPUT
question, stage, competency, difficulty, expectedConcepts, rubric, relevanceRationale

## 13.2 Answer evaluator prompt — conceptual structure

Evaluate the candidate answer against the question and rubric.

Return:
- relevance
- technicalCorrectness
- completeness
- reasoning
- clarity
- coveredConcepts
- missingConcepts
- conciseFeedback
- confidence

Do not invent facts about the candidate.
Do not infer protected or sensitive personal attributes.
Do not make a hiring decision.

# 14. Recommended Demo Scenario

For a hackathon, choose ONE role and make it excellent. A full-stack/backend role is convenient because it gives the system a rich competency tree.

| Competency | Example concepts |
| --- | --- |
| Programming | Java/Python/C++, OOP, complexity |
| Backend | REST APIs, authentication, caching, validation |
| Database | SQL, indexing, transactions, normalization |
| System design | scalability, queues, load balancing |
| CS fundamentals | OS, networking, DBMS |
| Problem solving | trade-offs, debugging, reasoning |
| Managerial/scenario | prioritization, incident response, communication |

## 14.1 Example adaptive interview

Q1 — Ice breaker:
"Briefly describe your background and one project you are proud of."

Q2 — Fundamentals:
"What is the difference between an SQL index and a table scan?"

Candidate answer misses indexing trade-offs.

Q3 — Adaptive:
"Suppose an index speeds up reads but slows writes. Why can that happen?"

Candidate correctly explains it.

Q4 — Deep dive:
"You have a frequently queried column with low cardinality. Would you always create an index?"

Candidate gives partial answer.

Q5 — Scenario:
"A production query suddenly becomes slow after data volume increases. Walk us through
how you would investigate it."

# 15. Testing Strategy

| Test | What to verify |
| --- | --- |
| Frontend | All screens render, navigation works, no broken states. |
| API | Correct status codes, schema validation, persistence. |
| RAG | Relevant competency chunks are retrieved. |
| Question generation | Question matches role/stage/competency and is not malformed. |
| Evaluation | Strong/weak/irrelevant answers receive distinguishable explanations. |
| Adaptation | Missing concepts affect the next question. |
| Failure | LLM timeout → fallback question; malformed output → retry/repair. |
| Security | API keys are server-side; uploaded files are validated. |
| Demo | One full run can be completed without manual database edits. |

## 15.1 Golden test set

Strong answer: correct, complete, concise.

Partial answer: correct but misses an important concept.

Irrelevant answer: talks about a different topic.

Incorrect answer: confident but technically wrong.

Vague answer: little evidence.

Overly verbose answer: relevant but poorly structured.

Candidate with no matching skill.

Question with insufficient context.

LLM malformed JSON.

LLM/API unavailable.

# 16. Failure Modes and Fallbacks

| Failure | Fallback |
| --- | --- |
| LLM API unavailable | Use seeded question bank. |
| RAG retrieval weak | Filter by metadata first; use curated competency chunks. |
| LLM returns invalid JSON | Retry with repair prompt; then use fallback object. |
| Resume parsing fails | Allow manual skill entry. |
| Speech-to-text fails | Text answer remains the primary MVP. |
| Database/deployment fails | Local/seeded data demo mode. |
| Adaptive generation fails | Select next question from curated difficulty ladder. |
| Scoring looks inconsistent | Use rubric + deterministic weighted aggregation rather than raw LLM total. |

# 17. Security, Privacy and Responsible Assessment

Do not expose LLM/API keys in the frontend.

Validate uploaded resume file types and sizes.

Do not store candidate data longer than necessary for the prototype.

Avoid using protected/sensitive personal attributes in scoring.

Do not infer personality, mental state, health, race, religion, gender identity or other sensitive traits.

Clearly label AI-generated evaluations as AI-assisted.

Provide evidence/explanation for scores.

Do not present the system as an autonomous hiring decision-maker.

Use synthetic/demo candidate data during the presentation unless permission exists for real personal data.

# 18. Final 5-Minute Demo Script

| Time | Action | What to say/show |
| --- | --- | --- |
| 0:00–0:30 | Problem | Interview quality depends on relevant questions and consistent evaluation. |
| 0:30–1:00 | Candidate setup | Upload/select a candidate and target role. |
| 1:00–1:30 | Interview plan | Show competency map and staged interview. |
| 1:30–3:00 | Live interview | Ask 3–4 questions; submit prepared answers. |
| 3:00–3:45 | Adaptive moment | Show missing concept → next question probes it. |
| 3:45–4:30 | Evaluation | Show question relevance + answer score + evidence. |
| 4:30–5:00 | Final report | Show competency coverage, strengths, gaps, overall simulation score and architecture. |

## 18.1 Demo discipline

Never depend on live internet scraping during the demo.

Never depend on an unpredictable LLM response for a critical demo moment.

Seed one complete successful interview.

Prepare exact candidate answers for the live demonstration.

Keep a backup recording/screenshots.

If a feature is unstable, do not demo it.

# 19. Presentation Deck Structure

Title + team.

Problem statement.

Why existing interview processes can have relevance/consistency challenges.

Our solution — BoardRoom AI.

End-to-end workflow.

System architecture.

RAG + AI evaluation architecture.

Adaptive interview example.

Scoring methodology.

Demo screenshots/live demo.

Technology stack.

Impact and future scope.

Limitations / responsible AI.

Conclusion.

# 20. What Makes This Project Strong

| Dimension | What your implementation should demonstrate |
| --- | --- |
| Technical depth | RAG + structured LLM + semantic evaluation + backend + frontend + persistence. |
| Problem understanding | Every feature traces back to question relevance, answer relevance and interview progression. |
| Innovation | Adaptive interview based on competency gaps, not merely a chatbot. |
| Practicality | Interviewer receives an interpretable assessment report. |
| Reliability | Fallbacks and deterministic scoring around probabilistic AI. |
| Demo quality | One complete board-room experience with visible before/after state. |
| Responsible AI | AI-assisted assessment, explainability and no autonomous hiring decision. |

# 21. Strict Mentor Rules — Follow These

RULE 1 — Scope is locked after Hour 1. New features require removing another feature.

RULE 2 — Working end-to-end beats five half-built AI features.

RULE 3 — Build the vertical slice first: profile → question → answer → evaluation → next question → report.

RULE 4 — Never let the LLM own the entire scoring pipeline. Use structured rubrics and deterministic aggregation.

RULE 5 — Every AI output must have a schema and fallback.

RULE 6 — Use curated demo data. Do not spend the hackathon scraping the internet.

RULE 7 — Do not train an ML model unless a reliable pretrained/API solution is unavailable.

RULE 8 — No microservices. Modular components inside a simple deployable architecture are enough.

RULE 9 — Integration starts before the system feels finished. Integrate continuously.

RULE 10 — The final 4 hours are for stability, presentation and rehearsal, not new features.

RULE 11 — If the demo needs a developer to manually edit the database, it is not demo-ready.

RULE 12 — Every team member must understand the complete product flow, even if they own only one subsystem.

# 22. Definition of Done

A candidate can be created without developer intervention.

A role can be selected.

Interview can start.

At least 5 questions can be completed.

Questions progress through at least 3 stages.

At least one follow-up is demonstrably adaptive.

Every answer gets structured evaluation.

Question relevance is visible.

Final report is generated.

Data persists.

LLM failure has a fallback.

The complete demo can run twice consecutively.

All four members can explain the architecture.

README contains setup instructions and environment variables.

Presentation and demo backup are ready.

# 23. Final Hackathon Checklist

| Category | Checklist |
| --- | --- |
| Code | Main branch stable; README; no secrets; clean build. |
| Frontend | No broken routes; responsive enough; loading/error states. |
| Backend | All APIs tested; DB seeded; logs readable. |
| AI | Prompts versioned; JSON schema; fallback. |
| RAG | Knowledge base loaded; retrieval tested. |
| Evaluation | Golden answers tested; scores explainable. |
| Demo | Prepared candidate, role, answers and expected path. |
| Presentation | Architecture, workflow, innovation, limitations. |
| Backup | Screen recording + screenshots + local fallback. |
| Team | Each member knows 30-second explanation of their module and full-system flow. |

# 24. One-Page Quick Reference for the Team

Pin/print this page during the hackathon.

| Item | Decision |
| --- | --- |
| Project | BoardRoom AI — Selector–Applicant Simulation |
| Primary role for demo | Backend / Full-Stack Software Engineer |
| Frontend | React + Vite + Tailwind |
| Backend | Node + Express |
| AI/RAG | Python/FastAPI + embeddings/vector store + LLM API |
| Database | MongoDB or PostgreSQL — choose one and freeze it |
| Core pipeline | Profile → Interview Plan → Question → Answer → Evaluate → Adapt → Report |
| Team 1 | Frontend/Product |
| Team 2 | Backend/Data |
| Team 3 | RAG/Question Generation |
| Team 4 | Evaluation/Adaptive Logic + QA |
| P0 | Interview flow + question relevance + answer evaluation + adaptive follow-up + report |
| P1 | Resume parsing, voice, PDF export, richer analytics |
| P2 | Video, emotion detection, custom model training, live scraping |
| Hard deadline | Final 4 hours = freeze + test + rehearse |
| Golden rule | One polished end-to-end demo > many unfinished features |

END OF MASTER PLAN